# 4. Core Platform Architecture

The CS-IRCFS platform operationalizes the Fellowship's evaluation mandate: citizens supply the primary data through low-bandwidth channels, and District Planners close the loop by evaluating that data against the two flagship investments the Fellowship was designed to assess, the AfDB-funded PADAB scheme in the Mwesa Valley (650 ha, two pumping stations, 65.5 km of canals) and the APEFA solar-powered irrigation system in Ngeruka and Mareba sectors. These two schemes anchor the platform end to end: citizen reporting verifies whether their projected outcomes have been achieved, and their historical implementation records are the training data that calibrates the platform's models (see Section 9).

The CS-IRCFS platform will be built around a simple, scalable architecture:

Citizen Science Monitors / Farmers / Cooperatives

(No Internet / Feature Phone)

▼

USSD / SMS Gateway ( *801# / 8448 )

▼

Central Database Twilio / Africa's Talking API

▼

Web Dashboard for District Planners Outcome Verification & Bottleneck Detection

(Data-Driven Decisions on PADAB & APEFA Solar Irrigation)

## Module 1: Citizen Science & Food Security (NST2 Alignment)

Crowdsourced data directly from Citizen Science Monitors and farmers to monitor crop growth cycles, pests, and localized food shortages, the primary evidence base for verifying whether PADAB and APEFA Solar Irrigation have achieved their projected yield and food-security outcomes.

- Crowdsourced Yield Forecaster: Citizen Science Monitors dial a short code to log monthly planting updates, crop varieties, and estimated harvest timelines; the dashboard benchmarks these against PADAB and APEFA feasibility-study yield projections to empirically verify outcome achievement (Objective 1).

- SMS Pest/Disease Alert System: Farmers text local keywords (e.g., “Nyamata Nzana” for fall armyworm) to generate real-time heatmaps for agricultural officers.

- Household Nutrition Tracker: Short, incentivized surveys monitor food accessibility and feeding frequency to track local drivers of stunting, supporting district-level verification of household food self-sufficiency gains.

## Module 2: Irrigation Resilience & Climate Monitoring

Uses citizen reporting to optimize water infrastructure and track microclimates, directly supporting the Fellowship's mandate to identify performance bottlenecks where expected outcomes fall short (Objective 2).

- Infrastructure Health Reporter: Appointed operators at the PADAB-built pumping stations (Mwesa Valley) and the APEFA solar-powered pumping stations (Ngeruka and Mareba) use USSD to log system downtime, siltation issues, or broken valves along the 65.5 km canal network, tagged by technical, social, institutional, or environmental bottleneck category.

- Citizen-Led Rain Gauge Network: Selected cooperative leaders text daily local rainfall measurements from manual gauges, feeding into a localized drought-warning map.

- Irrigation Scheduling Assistant: An automated logic system checks seasonal forecasts and triggers automated SMS advice to cooperatives on when to irrigate to conserve water, with thresholds calibrated from PADAB and APEFA historical rainfall and drought patterns (see Section 9).

## Module 3: Community Feedback Loops & Service Delivery

Fulfills NST2 priority of enhanced public service delivery by holding PADAB and APEFA Solar Irrigation accountable to the communities they serve, and documents beneficiary feedback as required by Objective 3.

- Anonymized Grievance Log: A dedicated text channel allows farmers, including households affected by dam construction and downstream land reallocation, to report distribution issues, unfair water pricing, or systemic operational challenges (Objectives 3 and 4).

- Closing-the-Loop SMS: When an issue is addressed, the system sends a mass blast to the affected cell confirming the action taken.

# 5. Six-Month Implementation Roadmap

| Phase | Activities | Deliverables |
| --- | --- | --- |
| Months 1-2: Design | Conduct community field surveys across key sectors (Nyamata, Ruhuha) to build intuitive USSD menu pathways; Obtain shortcode allocations or use a sandbox environment via virtual numbers; Standardize inputs in Kinyarwanda. | Inception Report USSD Wireframes Kinyarwanda Menu Paths |
| Months 3-4: Development | Build backend using Python (Django/FastAPI) or Node.js; Integrate Africa's Talking API for low-cost SMS/USSD routing; Map incoming texts to a PostgreSQL relational database; Create a simple frontend dashboard using Leaflet for geospatial data visualization. | Beta Platform Dashboard Prototype |
| Months 5-6: Pilot & Handover | Run a field pilot targeting 3 active agricultural cooperatives in Bugesera; Refine the software based on actual usage; Train cooperative leaders as Community Data Champions; Package application code into Docker containers and document deployment protocols for handover to Bugesera District IT unit or MINAGRI. | Pilot Report Deployed Platform Training Materials Handover Documentation |

# 6. Expected Deliverables

| Deliverable | Timeline |
| --- | --- |
| Inception Report: Detailed work plan, field survey findings, and USSD menu wireframes. | Month 1 |
| Mid-Term Progress Note: Preliminary findings from field testing and platform refinement. | Month 3 |
| USSD/SMS Platform Prototype: Functional digital platform with USSD menu paths, backend database, and web dashboard. | Month 4 |
| Pilot Report & Refined Platform: Evaluation of the pilot with 3 cooperatives, including usage data, farmer feedback, and platform refinements. | Month 5 |
| Final Fellowship Report: Consolidated findings, platform performance analysis, and strategic recommendations. | Month 6 |
| Handover Documentation: Deployed Docker containers, deployment protocols, training manuals, and handover to Bugesera District. | Month 6 |

# 7. Sample Database Schema (PostgreSQL / Relational)

This lean relational schema optimizes storage for low-bandwidth USSD inputs, links user profiles to precise administrative levels, maps citizen science data to geospatial coordinates, and, through the irrigation_schemes table, ties every log directly back to PADAB or APEFA Solar Irrigation so District Planners can verify outcomes scheme by scheme.

-- 1. SECTORS AND CELLS (Bugesera Administrative Boundaries) CREATE TABLE sectors ( sector_id SERIAL PRIMARY KEY, sector_name VARCHAR(50) NOT NULL UNIQUE ); CREATE TABLE cells ( cell_id SERIAL PRIMARY KEY, sector_id INT REFERENCES sectors(sector_id) ON DELETE CASCADE, cell_name VARCHAR(50) NOT NULL ); -- 2. IRRIGATION SCHEMES (Pilot & Training Projects for Outcome Verification) CREATE TABLE irrigation_schemes ( scheme_id SERIAL PRIMARY KEY, scheme_name VARCHAR(50) NOT NULL UNIQUE, -- 'PADAB', 'APEFA_Solar' implementing_partner VARCHAR(100), -- 'AfDB', 'APEFA' hectares_developed NUMERIC(6,1), -- e.g., 650.0 for PADAB Mwesa Valley feasibility_yield_target_tons NUMERIC(6,2), -- Baseline for outcome verification sector_id INT REFERENCES sectors(sector_id) ); -- 3. CITIZEN PROFILES (Citizen Science Monitors, Farmers & Cooperative Managers) CREATE TABLE users ( user_id SERIAL PRIMARY KEY, phone_number VARCHAR(15) NOT NULL UNIQUE, -- Primary USSD identifier full_name VARCHAR(100), role VARCHAR(20) DEFAULT 'farmer', -- 'farmer', 'citizen_science_monitor', 'coop_leader', 'district_officer' cooperative_name VARCHAR(100), cell_id INT REFERENCES cells(cell_id), registered_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP ); -- 4. CITIZEN SCIENCE & FOOD SECURITY (Yield/Pest tracking, outcome verification) CREATE TABLE citizen_science_logs ( log_id SERIAL PRIMARY KEY, user_id INT REFERENCES users(user_id) ON DELETE SET NULL, scheme_id INT REFERENCES irrigation_schemes(scheme_id), -- Links log to PADAB or APEFA_Solar crop_type VARCHAR(50) NOT NULL, -- e.g., 'Rice', 'Maize', 'Beans' planting_date DATE, estimated_harvest_tons NUMERIC(5,2), pest_infestation_reported BOOLEAN DEFAULT FALSE, pest_type VARCHAR(50), -- e.g., 'Fall Armyworm' stunting_risk_score INT CHECK (stunting_risk_score BETWEEN 1 AND 5), -- Based on household diet survey logged_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP ); -- 5. IRRIGATION & CLIMATE MONITORING (Infrastructure, rainfall, bottleneck detection) CREATE TABLE irrigation_climate_logs ( report_id SERIAL PRIMARY KEY, user_id INT REFERENCES users(user_id) ON DELETE SET NULL, scheme_id INT REFERENCES irrigation_schemes(scheme_id), -- Links log to PADAB or APEFA_Solar infrastructure_name VARCHAR(100) NOT NULL, -- e.g., 'Mwesa Valley Pump A' status VARCHAR(20) CHECK (status IN ('operational', 'faulty', 'offline')), bottleneck_category VARCHAR(20), -- 'Technical', 'Social', 'Institutional', 'Environmental' fault_description TEXT, rainfall_mm NUMERIC(4,1) DEFAULT 0.0, -- Collected from citizen rain gauges logged_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP ); -- 6. CITIZEN FEEDBACK & GRIEVANCES (Closing the loop, incl. resettlement impacts) CREATE TABLE community_feedback ( feedback_id SERIAL PRIMARY KEY, user_id INT REFERENCES users(user_id) ON DELETE SET NULL, scheme_id INT REFERENCES irrigation_schemes(scheme_id), category VARCHAR(30), -- e.g., 'Input Distribution', 'Water Pricing', 'Resettlement/Downstream Impact' message_text TEXT NOT NULL, is_resolved BOOLEAN DEFAULT FALSE, action_taken TEXT, resolved_at TIMESTAMP, created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP );

# 8. Actionable Strategies for High Farmer Participation

A platform is only as valuable as the data fed into it. To drive consistent reporting over your 6-month pilot, deploy these human-centric, field-tested engagement mechanics in Bugesera:

## 1. Implement Zero-Cost (Reverse-Billed) USSD & Airtime Incentives

The Barrier: Rural smallholders are highly price-sensitive and will not pay SMS or airtime costs to report data.

The Solution: Set up a reverse-billed shortcode through your telecom aggregator so interacting with the platform is completely free for the user.

The Incentive: Automate a small reward script. For every 3 weekly weather or infrastructure reports logged, automatically transfer a 100 RWF airtime micro-bonus directly to their phone via Mobile Money APIs.

## 2. Leverage Existing Cooperative Power Dynamics

The Barrier: Introducing technology cold to individual farmers results in low trust and rapid abandonment.

The Solution: Secure buy-in from the leadership of established agricultural cooperatives in Bugesera.

The Execution: Appoint the cooperative leader or a tech-savvy youth member as the Designated Citizen Data Champion, the platform's on-ramp for institutionalizing the Fellowship's target of 200 trained Citizen Science Monitors (Objective 5). Supply them with a high-quality manual rain gauge or infrastructure checklist. Tie their cooperative's visibility on the district dashboard to public praise during monthly community meetings (Inteko z'Abaturage).

## 3. Gamify Data Collection via “Local Insights” Broadcasts

The Barrier: Extractive data collection (taking data from citizens without giving anything back) creates survey fatigue.

The Solution: Turn the application into a mutual exchange.

The Execution: When a farmer inputs their harvest schedule, text them back immediate, actionable value. Use a simple logic flow: “Thank you for your data. Agronomist tip for Nyamata this week: Increase irrigation cycles by 10% due to an upcoming dry spell.”

## 4. Design for Low Literacy and Native Language (Kinyarwanda First)

The Barrier: Complex text-heavy interfaces intimidate users and cause input errors.

The Solution: Keep your USSD decision trees under 3 levels deep and entirely in Kinyarwanda.

The Execution: Use strict numeric inputs instead of free-text whenever possible.

[ USSD Interface Example ] Kaze kuri CS-IRCFS. Hitamo: 1. Rapora umusaruro / Ikibazo cy'indwara 2. Rapora amazi n'imvura 3. Tanga ikibazo/Igitekerezo

# 9. Piloting & Model Training Strategy Using PADAB and APEFA Solar Irrigation Data

Rather than launching district-wide against unknown baselines, the platform is piloted and calibrated on the two irrigation schemes the Fellowship already exists to evaluate: the AfDB-funded PADAB scheme in the Mwesa Valley (650 ha, two pumping stations, 65.5 km of canals, delivered 2007–2013) and the APEFA solar-powered irrigation system in Ngeruka and Mareba sectors. Both have documented feasibility studies, appraisal reports, and multi-year implementation records, precisely the ground truth needed to train and validate the platform's models before any district-wide scale-up.

## 9.1 Training the Web Dashboard's Outcome-Verification Models

- Yield Benchmarking: PADAB and APEFA feasibility-study yield projections are loaded into irrigation_schemes.feasibility_yield_target_tons and used as the baseline the dashboard compares against farmer-reported harvests in citizen_science_logs, directly answering Objective 1 (empirically verify achievement of expected outcomes).

- Bottleneck Classification: Historical AfDB evaluation findings on PADAB's infrastructure performance train the initial thresholds for the bottleneck_category field (technical, social, institutional, environmental), so the dashboard can auto-flag emerging patterns rather than wait for manual review, per Objective 2.

- Resettlement & Downstream Impact Tracking: Known resettlement and downstream land-reallocation cases from the PADAB dam construction seed the community_feedback categories, ensuring Objective 4 impacts are visible to District Planners from day one rather than discovered mid-pilot.

## 9.2 Calibrating the USSD/SMS Offline Logic

- Irrigation Scheduling Assistant: Seasonal irrigation advice thresholds are calibrated against the historical rainfall and drought patterns recorded for the Mwesa Valley and Ngeruka/Mareba sectors, so automated SMS guidance reflects locally validated conditions rather than generic regional averages.

- Infrastructure Health Reporter: Fault and downtime categories in the USSD menu are pre-populated from PADAB's known asset inventory (two pumping stations, 65.5 km of canals) and APEFA's solar pump specifications, so operators select from a locally accurate list instead of free-text descriptions.

## 9.3 Pilot Sector Sequencing

Consistent with the Fellowship's own approach of deploying in one or two sectors before scaling, the six-month platform pilot (Section 5) is geographically anchored to the sectors covering the Mwesa Valley (PADAB) and Ngeruka/Mareba (APEFA Solar). Once the outcome-verification and bottleneck-detection models are validated against these two known schemes, the same data model (via the irrigation_schemes table) extends to additional irrigation investments district-wide without re-architecting the platform.